# Time Table

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Week Number | Date | Tasks that need to be done | Who will do the task | When will it be done | Is the task completed |
| 01 | 14/02/19 | * Choosing group members | Kyle | Next week | Yes |
| 02 | 21/02/19 | * Setting roles * Setting GitHub | Kyle / Radek |  | Yes |
| 03 | 28/02/19 | * Choosing the method we want to use | Whole group | Next 2-3 weeks | Yes |
| 04 | 07/03/19 |  |  |  |  |
| 05 | 14/03/19 |  |  |  |  |
| 06 | 21/03/19 | * Setting roles for each group member | Kyle | This week | Yes |
| * Starting to code the bot | Kyle/ Radek | This week | Yes |
| * Starting to write the report / Slides | Aqel/ Jonton | This week | Yes |
| 07 | 28/03/19 | Continuing to do the roles that were assigned | Whole Group | This week | Yes |
| 08 | 04/04/19 | Finishing any un-finished work | Whole Group | This w |  |

# Group Structure/Roles

## Kyle Osborne (P17195092)

Group Leader/ Manager

Sub-code programmer

( expand on this )

## Radoslaw Zajdel (P17215040)

Leader code programmer

( expand on this )

## Jonton Liew (P17184468)

Working on the slides for presentation and other documents

( expand on this )

## Aqel Huzair (P17174660)

Working on the report for the group

( expand on this )

# Struggles/ Difficulties

* Find group members
* Team motivation
* Sticking to tasks that were assigned
* Meeting up regulary
* Github working
* communicaton